🟢 Phase 1 — Core (Week 1-2)

Get the basic app working first

- Create account — using email or direct credentials

- Login — using email or credentials

- Fill profile details:

  - Education details

  - Profile picture

  - Projects & project links

  - Contacts & social links

  - Certificates

  - Internship / work details

  - Skills

  - Hobbies & etc.

- Edit profile information anytime

- Upload or enter job description

🟡 Phase 2 — AI Core (Week 3-4)

The main AI magic of the app

- Choose resume template / theme

- AI automatically generates resume based on profile + JD

- AI automatically matches keywords from JD (ATS score)

- AI automatically generates cover letter

- Live preview of resume — user sees the final resume rendered on screen instantly after generation

- Give prompt to edit the resume — e.g. "Make it more professional" and AI updates it

🟠 Phase 3 — Management (Week 5)

Let users manage their resumes

- See history of all resumes generated

- Duplicate a resume for a different job

- Delete a resume

- Save as draft

🔵 Phase 4 — Export & Email (Week 6)

The unique finishing features

- Multiple export options:

  - Download as PDF

  - Download as DOCX

- Email the resume directly to the company:

  - User enters receiver's email

  - AI generates personalized cold email body

  - Resume auto-attached

  - Sent from user's own Gmail via Gmail API

🟣 Phase 5 — Extra (Week 7-8)

Polish and impress

- Import existing resume (PDF) — auto-fill profile fields

- ATS score shown visually after generation

- Dark mode

- Share resume via public link